## Slide 1
INDEPENDENT PORTFOLIO PROJECT
LaunchReady
A simulated SaaS implementation from discovery through measurable adoption
Discovery
↓
Requirements
↓
Data + UAT
↓
Go-Live
↓
30-Day Review
HYDI MAQOUSI | Implementation Project Lead / Implementation Analyst
Independent simulated SaaS implementation — all data and outcomes are fictional
01

## Slide 2
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
The real problem was fragmented ownership—not just spreadsheets
Northstar Community Services
475 employees • 8 locations • 25–35 hires each month
8
separate tracking spreadsheets
14
internal emails per new hire
32%
requests needing follow-up
21%
new hires missing a first-day item
Priority decision
Create one source of truth for status, ownership, exceptions, and reporting.
This addresses the downstream causes of rework, delays, and weak visibility.
Independent simulated SaaS implementation — all data and outcomes are fictional
02

## Slide 3
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
The future state moves coordination from inboxes to a controlled workflow
CURRENT STATE
FUTURE STATE
Email request
Manual spreadsheet entry
Separate departmental follow-up
Unclear task ownership
Manual completion check
Inconsistent reporting
Validated digital intake
Automatic role/location tasks
Shared status and reminders
Exception-based management
Auditable completion
Operational dashboards
→
Independent simulated SaaS implementation — all data and outcomes are fictional
03

## Slide 4
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
Eight disciplined stages turn requirements into launch evidence
1
Discover
2
Require
3
Plan
4
Configure
5
Validate data
6
Test
7
Enable
8
Launch + learn
The traceability matrix connects every approved requirement to configuration, test evidence, and delivery status.
Independent simulated SaaS implementation — all data and outcomes are fictional
04

## Slide 5
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
Requirements were written to be testable and traceable
REQUIREMENT
EXPECTED PLATFORM BEHAVIOR
TEST EVIDENCE
FR-01
Block incomplete manager submissions
TC-01 / TC-02
FR-02
Generate tasks by role and location
TC-03
DR-02
Reject invalid and duplicate import rows
TC-10
SR-01
Enforce role-based least privilege
TC-06 / TC-07
RR-01
Reconcile operational dashboard metrics
TC-08
Independent simulated SaaS implementation — all data and outcomes are fictional
05

## Slide 6
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
Intentional data errors make the validation work defensible
The sample import includes invalid email, missing start date, bad location code, duplicate ID, missing manager, and nonstandard date.
VALIDATION PATH
1. Profile
2. Map
3. Validate
4. Reject
5. Correct
6. Revalidate
7. Approve
Independent simulated SaaS implementation — all data and outcomes are fictional
06

## Slide 7
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
UAT produced a clear, evidence-based launch decision
93%
overall pass rate
0
open critical/high defects
One medium defect accepted with a documented workaround and Phase 2 fix.
Independent simulated SaaS implementation — all data and outcomes are fictional
07

## Slide 8
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
A weighted readiness model replaced “we feel ready”
Requirements
10
Configuration
15
Data
15
UAT
20
Security
10
Training
10
Support
10
Comms + rollback
10
GO
100 / 100 readiness
Two-location pilot
10-day hypercare
Decision: proceed because approvals, data, UAT, training, support, and rollback evidence are complete.
Independent simulated SaaS implementation — all data and outcomes are fictional
08

## Slide 9
LAUNCHREADY — SIMULATED PORTFOLIO PROJECT
Simulated Day-30 results show how success would be measured
Chart: Baseline vs simulated Day 30 vs target
| Completion days | Follow-up % | Missing items % | Emails per hire | Adoption %
Baseline | 9 | 32 | 21 | 14 | 0
Day 30 | 5.8 | 12 | 7 | 5.4 | 93
Target | 6 | 15 | 8 | 6 | 90
WHAT THE METRICS MEAN
Faster completion
Fewer corrections
Better first-day readiness
Less coordination email
Strong pilot adoption
Independent simulated SaaS implementation — all data and outcomes are fictional
09

## Slide 10
WHAT THIS PROJECT PROVES
I can turn a messy operating process into traceable implementation evidence.
— Requirements and process analysis
— Project, risk, and decision coordination
— Data validation and exception handling
— UAT, defects, and launch criteria
— Training, handoff, and adoption measurement
Target roles: Implementation Analyst • Implementation Specialist • Business Analyst • Product Operations • UAT / QA • Enablement
Independent simulated SaaS implementation — all data and outcomes are fictional
10